# Project Progress Report - Ashvini Surwase

### Prescriptive Maintenance RAG Agent
 Current Status: Phase 1 Completed

## 1.Project Overview

The objective of this project is to develop an AI-powered Prescriptive Maintenance RAG Agent that can analyze machinery manuals, retrieve relevant maintenance procedures, and provide maintenance recommendations based on equipment issues and alerts. The solution is being developed using FastAPI, ChromaDB, and Retrieval-Augmented Generation (RAG) technologies.

## 2.Progress Update

During the first phase of the project, the focus was on building the foundation required for the RAG system.

### Day 1 – Project Initialization

- Created the GitHub repository.

- Set up the project folder structure.

- Configured the Python development environment.

- Added initial project documentation and README.

Screenshot: GitHub Repository Setup

### Day 2 – FastAPI Configuration

- Initialized the FastAPI application.

- Created the basic application structure.

- Implemented and tested the health-check endpoint.

- Verified that the application was running successfully.

Screenshot: FastAPI Application Setup

### Day 3 – Document Loading Module

- Developed the document loading functionality.

- Successfully loaded and processed sample machinery maintenance manuals.

- Validated document extraction for further processing.

Screenshot : Document Loader Implementation

### DAY 4 – Document Processing

- Implemented document chunking to prepare manual content for vector storage.

- Configured overlapping chunks to preserve context during retrieval.

- Tested chunk generation and document processing workflow.

Screenshot: Document Chunking Process

### DAY 5 – ChromaDB Integration

- Configured ChromaDB as the vector database.

- Generated embeddings from the processed manual content.

- Stored vectors successfully in the database.

- Completed testing of document storage and retrieval functionality.

Screenshot: ChromaDB Integrationq

a

# 3. Current Project Structure

Implemented Modules:

Screenshot 6: Project Folder Structure

Additional Components:

- FastAPI Backend

- ChromaDB Vector Store

- PDF Loader

- Document Chunking Engine

- Retrieval Framework

- GitHub Repository Structure

## 4.Key Achievements

✅ Project repository created and maintained on GitHub.

✅ FastAPI backend successfully configured.

✅ Machinery manual ingestion process completed.

✅ Document chunking implemented and tested.

✅ ChromaDB vector database integrated successfully.

✅ Foundation for the RAG system established.

## 5.Next Steps

| Phase | Duration | Activities | Status |
| --- | --- | --- | --- |
| Phase 1 – Foundation | 15 Jun – 19 Jun | GitHub Setup, FastAPI Setup, PDF Loader, Document Chunking, ChromaDB Integration | ✅ Completed |
| Phase 2 – RAG System | 20 Jun – 24 Jun | Retrieval Pipeline, OpenAI Integration, Question-Answer Workflow, Prompt Optimization, Testing | 🔄 In Progress |
| Phase 3 – IoT Integration | 25 Jun – 28 Jun | IoT Alert Model, FastAPI Alert Endpoint, Query Generation, End-to-End Testing | ⏳ Planned |
| Phase 4 – LangGraph Agent | 29 Jun – 1 Jul | LangGraph Setup, Agent Workflow, Repair Plan Generation | ⏳ Planned |
| Phase 5 – Tool Calling | 2 Jul – 3 Jul | Inventory Checking Tool, Tool Integration | ⏳ Planned |
| Phase 6 – UI & Documentation | 4 Jul – 5 Jul | Streamlit UI, Screenshots, Architecture Diagram, Final Documentation | ⏳ Planned |