# WORK DISTRIBUTION DOCUMENT

Project Title: Prescriptive Maintenance RAG Agent

Developer Name: Ashvini Surwase

Project Duration: 15 June 2026 - 30 June 2026

# Project Objective

To build an AI-powered Prescriptive Maintenance RAG Agent that analyzes machine alerts, retrieves maintenance knowledge from technical manuals, and generates actionable maintenance recommendations using FastAPI, LangChain, ChromaDB, and Streamlit.

# Work Distribution Plan

| Phase | Duration | Tasks |
| --- | --- | --- |
| Phase 1 | Day 1-2 | Project setup, GitHub, document loading, chunking |
| Phase 2 | Day 3-5 | Embeddings, ChromaDB, semantic retrieval, API |
| Phase 3 | Day 6-10 | Recommendations, health score, severity, reports |
| Phase 4 | Day 11-15 | Dashboard, analytics, documentation, testing |

# Progress Status

Completed: Day 3 and Day 5
In Progress: Day 7